**Weekly Report**

**18/10/2021 –23/10/2021**

Group ID: **5**

Project Name: Re:Book

Prepared by: **Dinh Dinh**

Team members:

19125136 - **My Le** *Project manager, Developer, Tester*  
19125039 - **Dinh Dinh** *Designer, Developer, Business Analyst*  
19125054 - **Khoi Quach** *Developer, Tester, Business Analyst*  
19125060 - **Ngan Nguyen** *Developer, Database Designer, Tester*

19125123 - **Thu Nguyen** *Developer, Test Manager*

# **Achievements since last week:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Learn CSS, HTML | 23/10/2021 | DDDinh | 60% |
| 2 | Sign In, Menu, Profile display (1st version) | 23/10/2021 | LTKMy | 100% |
| 3 | Project Plan | 23/10/2021 | All members | 70% |
| 4 | Learn Redux | 23/10/2021 | NTNgan | 60% |
| 5 | Complete Javascript, Learn React.js | 23/10/2021 | QMKhoi, NMThu | 50% |

# **Issues and impacts:**

1. Struggle in designing Gantt chart (Responsible: NTNgan, Action date: Oct 21th, 2021).
2. Confused about the project’s cost (Responsible: NTNgan, Action date: Oct 23th, 2021).
3. Problem in Github clone repository (Responsible: QMKhoi, DDDinh, Action date: Oct 22th, 2021).

# **Next week's goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Designing Logo | 26/10/2021 | DDDinh |
| 2 | Sign In, Menu2, Profile display (2nd version), Category | 30/10/2021 | LTKMy, DDDinh |
| 3 | Complete Redux | 30/10/2021 | NTNgan |
| 4 | Complete React.js | 30/10/2021 | QMKhoi, NMThu |
| 5 | Complete PA1 | 30/10/2021 | All members |