**Weekly Report**

**30/10/2021 –6/11/2021**

Group ID: **5**

Project Name: Re:Book

Prepared by: **Dinh Dinh, My Le, Khoi Quach**

Team members:

19125136 - **My Le** *Project manager, Developer, Tester*  
19125039 - **Dinh Dinh** *Designer, Developer, Business Analyst*  
19125054 - **Khoi Quach** *Developer, Tester, Business Analyst*  
19125060 - **Ngan Nguyen** *Developer, Database Designer, Tester*

19125123 - **Thu Nguyen** *Developer, Test Manager*

# **Achievements since last week:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Complete UI of Menu, Menu2 | 30/10/2021 | DDDinh, LTKMỹ | 30% |
| 2 | Sign In, Profile display (3rd version) | 30/10/2021 | DDDinh, LTKMỹ | 10% |
| 3 | Complete React.js | 30/10/2021 | QMKhoi, NMThu | 30% |
| 4 | Do front-end of Sign In by social accounts and register | 30/10/2021 | NTNgan | 30% |
| 5 | Take information from Firebase to Profile | 30/10/2021 | QMKhoi, NMThu | 10% |

# **Issues and impacts:**

1. Don’t have much time because this week, we have Midterm exams for all subjects. (Responsible: All members, Action date: Nov 13th, 2021).
2. Have some problems with drawing tools of use-case diagrams, due to the limit for free accounts.(Responsible: All members, Action date: Nov 13th, 2021).

# **Next week's goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Complete UI of Menu, Menu2 | 6/11/2021 | DDDinh, LTKMỹ |
| 2 | Sign In, Profile display (3rd version) | 6/11/2021 | DDDinh, LTKMỹ |
| 3 | Complete React.js | 6/11/2021 | QMKhoi, NMThu |
| 4 | Do front-end of Sign In by social accounts and register | 6/11/2021 | NTNgan |
| 5 | Take information from Firebase to Profile | 6/11/2021 | QMKhoi, NMThu |
| 6 | Complete PA2 | 6/11/2021 | All members |