**Weekly Report**

**20/11/2021 –27/11/2021**

Group ID: **5**

Project Name: Re:Book

Prepared by: **Dinh Dinh**

Team members:

19125136 - **My Le** *Project manager, Developer, Tester*  
19125039 - **Dinh Dinh** *Designer, Developer, Business Analyst*  
19125054 - **Khoi Quach** *Developer, Tester, Business Analyst*  
19125060 - **Ngan Nguyen** *Developer, Database Designer, Tester*

19125123 - **Thu Nguyen** *Developer, Test Manager*

# **Achievements since last week:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Complete UI of Menu, Menu2 | 27/11/2021 | DDDinh, LTKMỹ | 55% |
| 2 | Sign In, Profile display (3rd version) | 27/11/2021 | DDDinh, LTKMỹ | 50% |
| 3 | Do front-end of Sign In by social accounts and register | 27/11/2021 | NTNgan | 40% |
| 4 | Take information from Firebase to Profile | 27/11/2021 | QMKhoi, NMThu | 25% |
| 5 | Complete PA3 | 27/11/2021 | All members | 100% |

# **Issues and impacts:**

1. Confused about the UI of the website. (Responsible: DDDinh, LTKMy, Action date: Nov 27th, 2021).
2. Confused about the architecture diagram:

* Don’t know what is exactly in each package (Controller, Model, View).
* Don’t understand clearly about each package and the classes in it.

(Responsible: All members, Action date: Nov 27th, 2021).

# **Next week's goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Complete UI of Menu, Menu2 | 4/12/2021 | DDDinh, LTKMỹ |
| 2 | Sign In, Profile display (3rd version) | 4/12/2021 | DDDinh, LTKMỹ |
| 3 | Do front-end of Sign In by social accounts and register | 4/12/2021 | NTNgan |
| 4 | Take information from Firebase to Profile | 4/12/2021 | QMKhoi, NMThu |
| 5 | Read the instruction of PA4 | 4/12/2021 | All members |