



**Meeting Details 1**

| **Team Name:** | Group 5 |
| --- | --- |
| **Meeting Date:** | 30/11/2021 |
| **Time:** | 9pm-11pm |
| **Attendees:** | Mỹ, Khôi, Định, Ngân, Thư |
| **Absentees:** | No |
| **Minutes Taker:** | 2h |

**What we have done:**

| **Action** | **Member** | **Result** | **Problems** |
| --- | --- | --- | --- |
| PA3 | All members | 100% | Confused about Component Diagram |

**Meeting Details 2**

| **Team Name:** | Group 5 |
| --- | --- |
| **Meeting Date:** | 3/12/2021 |
| **Time:** | 8pm-10pm |
| **Attendees:** | Mỹ, Khôi, Định, Ngân, Thư |
| **Absentees:** | No |
| **Minutes Taker:** | 2h |

**What we have done:**

| **Action** | **Member** | **Result** | **Problems** |
| --- | --- | --- | --- |
| Complete UI of Menu, Menu2 | DDDinh, LTKMỹ | 55% | none |
| Sign In, Profile display (3rd version) | DDDinh, LTKMỹ | 50% | none |
| Do front-end of Sign In by social accounts and register | NTNgan | 45% | none |
| Take information from Firebase to Profile | QMKhoi, NMThu | 25% | none |

**Meeting Details 3**

| **Team Name:** | Group 5 |
| --- | --- |
| **Meeting Date:** | 3/12/2021 |
| **Time:** | 9pm-11pm |
| **Attendees:** | Mỹ, Khôi, Định, Ngân, Thư |
| **Absentees:** | No |
| **Minutes Taker:** | 2h |

**What we have done:**

| **Action** | **Member** | **Result** | **Problems** |
| --- | --- | --- | --- |
| Complete UI of Menu, Menu2 | DDDinh, LTKMỹ | 60% | none |
| Sign In, Profile display (3rd version) | DDDinh, LTKMỹ | 55% | none |
| Do front-end of Sign In by social accounts and register | NTNgan | 50% | none |
| Take information from Firebase to Profile | QMKhoi, NMThu | 30% | none |

**Meeting Details 4**

| **Team Name:** | Group 5 |
| --- | --- |
| **Meeting Date:** | 12/11/2021 |
| **Time:** | 20:00 PM |
| **Attendees:** | Mỹ, Khôi, Định, Ngân, Thư |
| **Absentees:** | No |
| **Minutes Taker:** | 1h30 |

**What we have done:**

* Complete PA4

| **Action** | **Member** | **Result** | **Problems** |
| --- | --- | --- | --- |
| Complete UI of Menu, Menu2 | DDDinh, LTKMỹ | 60% | none |
| Sign In, Profile display (3rd version) | DDDinh, LTKMỹ | 55% | none |
| Do front-end of Sign In by social accounts and register | NTNgan | 55% | none |
| Take information from Firebase to Profile | QMKhoi, NMThu | 30% | none |