**Weekly Report**

**12/12/2021 – 18/12/2021**

Group ID: **5**

Project Name: Re:Book

Prepared by: **Dinh Dinh**

Team members:

19125136 - **My Le** *Project manager, Developer, Tester*  
19125039 - **Dinh Dinh** *Designer, Developer, Business Analyst*  
19125054 - **Khoi Quach** *Developer, Tester, Business Analyst*  
19125060 - **Ngan Nguyen** *Developer, Database Designer, Tester*

19125123 - **Thu Nguyen** *Developer, Test Manager*

# **Achievements since last week:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Complete UI of Menu, Menu2 | 18/12/2021 | DDDinh, LTKMỹ | 90% |
| 2 | Sign In, Profile, Category display (3rd version) | 18/12/2021 | DDDinh, LTKMỹ | 80% |
| 3 | Do front-end of Sign In by social accounts and register | 18/12/2021 | NTNgan | 70% |
| 4 | Take information from Firebase to Profile | 18/12/2021 | QMKhoi, NMThu | 50% |
| 5 | Complete the test case plan | 18/12/2021 | All members | 100% |

# **Issues and impacts:**

* 1. The website hasn’t been completed yet. Therefore, we can test it right now (Responsible: All members, Action date: Dec 18th, 2021.)

# **Next week's goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Complete UI of Menu, Menu2 | 25/12/2021 | DDDinh, LTKMỹ |
| 2 | Sign In, Profile, Category display (3rd version) | 25/12/2021 | DDDinh, LTKMỹ |
| 3 | Do front-end of Sign In by social accounts and register | 25/12/2021 | NTNgan |
| 4 | Take information from Firebase to Profile | 25/12/2021 | QMKhoi, NMThu |
| 5 | Test on Katalon | 25/12/2021 | All members |